Application Of Artificial Intelligence Techniques According To The  Process And IT Protocols Applied In Construction Project Process

Zoran Cekic

Lecturer at Faculty of Construction Management, Visoka 29 St., 11000 Beograd

E-mail: cekicz@eunet.yu

Slavko Bozilovic

Dean of Faculty of Construction Management, Visoka 29 St., 11000 Beograd

E-mail: bslavko@eunet.yu

Abstract

This paper presents application of Process and IT protocols (Process and IT map). The application of this protocols is shown by forming process and IT protocol based on simplified procedure of construction project process which is coordinated with the new serbian planning and construction law. According to IT protocols Artificial Intelligence techniques, like Case-Based Reasoning, can be appropriate at the initial phase of design where the creativity is very important. Aplication and positioning of artificial inteligence tools at early design stages, suggested by IT Protocol, is shown. This approach stresses the importance of designing Integrated Database of realized Process and IT protocols and Construction Industry Knowledge Base.

Keywords

Information Technologies, Planning And Construction Law, Construction Project Process Redesign, Process Protocol, IT Protocol.

1. Introduction – Need For Construction Processes Redesign

There are three main elements in all definition of Business Process Re-engineering – BPR: Process, Redesign and Information Technologies – IT. According to Venkatranam (1991)"...BPR involving the reconfiguration of the business using IT as a central lever. Insted of treating the existing business processes as a constraint in the design of an IT infrastructure the business process itself is redesigned to maximally exploit the available IT capabilities".

IT will only acheive profound change if its introduction and use are linked to changes in the overall conduct of the design and construction processes. Development of appropriate Process and IT protocols can support an improved design and construction processes. Working within a process framework/process protocols context is becoming the norm in many manufacturing firms.

Process protocols can be defined as a way in which the processes involved in the designing and construction of a structure are arranged so as to produce an efficient, effective and economical way of undertaking the design and construction of projects. Process protocols can help in the development of their equivalent IT protocols that position the technologies which enable and support the processes involved within the business environment (Aouad et al., 1998).

2. Objectives – Practical Application Of AI Technologies According To The  IT Protocol

In year 2003 in Republic of Serbia implemented-passed Planning and construction law. According to construction project activities suggested in this law it is possible to form design and construction processes with twelve phases and appropriate process and IT protocols.

Main goal of this paper is to present possibilities of AI technologies according to their position in IT protocol. Practical application of AI technologies will be shown by presenting possibilities of  Case Based Reasoning – CBR model as IT support in pre-design project phase.

#### 3. Methodology

Process of IT and process protocols developement is shown in diagram 1 (Cekic, 2002).

Diagram 1: Developing of Process and IT protocols

#### 4.  Process and IT Protocol

Process Protocol - (Process map), developed at University of Salford, UK (Aouad et al., 1999) which is based on the product development concept in manufacturing industry, is used as a basis for process protocols development according to the new Serbian construction and planning law. This protocol with twelve phases is shown in diagram 2.

| 1. Phase - Establishment of need |  | 2. Phase - Conception of need |  | 3. Phase - Outline Conceptual design |  | 4. Phase - Pre-feasibility study |  | 5. Phase – Conceptual design |  | 6. Phase – Full Feasibility study |  | 7. Phase - Final design |  | 8. Phase - Full co-ordination design |  | 9. Phase – Product information |  | 10. Phase - Construction |  | 11. Phase - Commisioning |  | 12. Phase - Operation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Legacy                             Soft gate                                          Hard gate

Diagram 2:  Process Protocol

Model breaks down the design and construction process into twelve distinkt phases which are grouped into four broad stages, namelu Pre-project, Pre-construction, Construction i Post completion. Soft and hard gates ensures that mayor decisions are assessed and evaluated. The soft gate implies that decisions could be conditional, in that the project is not stopped for one or two non-critical activities, thus ensuring concurrency and reduced timescales. The hard gate indicate firm and final decisions regarding whether or not to proceed to the next phase within the process (Cooper et al.1998).

After the study at University of Salford (Aouad et al., 1997), communications and networking will be a mayor topic in construction IT over the next ten years. Topics such as Artificial intelligence - AI, Artificial Neural Networks - ANN i Simulation are the least important for the progres of construction IT in next ten yeas. This is mainly attributed to the slow uptake of these technologies by the industry and not to their potential. IT applied in IT protocols in this paper is coordinated with results of this study, but number and position of phases are based after the serbian construction and planning low.

IT tools presented in IT protocol must be integrated to provide the right mechanism for a technology push of the process and will finaly result in improved interface process which will take advantage of the technology and the new ways of performing businesses (Kaglioglou et al., 1998). All used IT tools in IT protocol is shown in table 1.

### Table 1: IT tools in IT protocols

Process wide IT application: EDI, AI, Integrated databases,  Internet/intranet,  Document management

| 1 | Risk analysis | 7 | Multimedia | 13 | Project planning |
| --- | --- | --- | --- | --- | --- |
| 2 | "What if ?" analysis | 8 | Cost planning | 14 | Visualisation |
| 3 | Project simulation | 9 | Virtual Reality - VR | 15 | "As built" models |
| 4 | Case retrieval | 10 | Useability models | 16 | Cost control |
| 5 | Neural Networks | 11 | 3D models | 17 | Robotics |
| 6 | CBR | 12 | 2D CAD | 18 | Resource management |

IT protocol coordinated with serbian construction and planning law is shown at diagram 3.

| 1. Phase - Establishment of need |  | 2. Phase - Conception of need |  | 3. Phase - Outline Conceptual design |  | 4. Phase - Pre-feasibility study |  | 5. Phase – Conceptual design |  | 6. Phase – Full Feasibility study |  | 7. Phase - Final design |  | 8. Phase - Full co-ordination design |  | 9. Phase – Product information |  | 10. Phase - Construction |  | 11. Phase - Commisioning |  | 12. Phase - Operation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Legacy        Legacy                            Soft gate                                           Hard gate

Diagram 3:  IT Protocol

Artificial intelligence is area of science and technology which main goal is developement computer functions usualy connected with human intelligence, like reasoning, learning and problem solving (O'Brian, 1999). Possibilities of AI technologies, suggested in IT protocols, will be shown by developing and using CBR systems for eliminating smooth process flow blocade at initial design phase of construction projects.

# 5. Application of Artificial Intelligence – Case Based Reasoning Model

One of the less well-known sub-fields of AI is Case-Based Reasoning-CBR. With CBR, past problems and their solutions are stored as individual case histories, and reasoning is based upon the retrieval and use of similar problem descriptions.  In many research projects starting each design from scratch has been identified as one of the blocking sources of design process (BAA, 1994). Suggested workplan for IT supported elimination of this blockade is retrieval of quality historical design solutions using Construction Knowledge Base - CKB and CBR systems.

Integrated Project Database – IPDB is an integrated database containing all data from the conceptual, design, construction, operational and renewal project phases of construction project life cycle.  All IPDB can be gathered and stored in CKB.  Data from CKB can be interpreted using the Rough Sets Theory-RST, which is one of the latest mathematical approaches to definition and analysis of imprecise, unreliable and indefinite data (Pawlak, 1982).

Presentation of CBR model created by Cirovic and Cekic (2002) is shown in diagram 4. Result of the application of created CBR model based on RST (Cirovic and Cekic, 2002) is one potential solution for the specified current problem in preliminary design. Designer considers the proposed solution together with solutions, which in his opinion, present adequate design solutions, referring to his experience and knowledge, and are not proposed from CBR system. Also, designer proposes his own original solution using his intuition and knowledge. Designer, according to his experience and knowledge, makes the final decision about acceptance of the project solution. Solution suggested by CBR system could be considered as IT support for decision-making in preliminary design process.

# Diagram 4: Application of Created CBR Model as a Decision Support in Preliminary Design Phase

6.  Discussion

IT protocols can be considered as a support tool for generic design and construction process protocol based after the serbian construction and planning law. According to the developed IT protocol, Artificial intelligence – AI techniques including CBR, ANN, Fuzzy Logic - FL, Genetic Algorithms - GA i Knowledge Based Systems – KBS may be appropriate at the initial phase of design where creativity issue of design plays a mayor role.

Starting each design from scratch is identified in most research studies (and developed IT protocols) as one of main blocking sources for preliminary design process. IT supported elimination of this "smooth process flow" blockade can be based on CBR systems and CKB. Using the created CBR model will initiate larger integration of the design, construction and facility management processes. Construction phase and future operational use of buildings could be reached and considered during the preliminary design phase using IPDB based on accepted information and project standards. Created CBR model applied at CKB can shorten duration of preliminary design process. Although the application of created model is in the preliminary design phase, the results of this application are far-reaching and continue in the next phases of project life cycle, like the design and construction phase of the project.

6. Recommendations

Application of AI technologies shown in this paper represents an example of breaking barriers between all phases in design, construction and operational processes and can help in integrating information which will result in a more consistent and improved process.

Work at IT protocols are still at an early stage and schould be used mainly as a stimulator of ideas regarding developing appropriate IT solutions for re-engineering design and construction processes. According to the local construction and planning laws, the number and position of phases in design and construction protocol may be different. Development of proposed Integrate project database and appropriate Knowledge Base with realised process and IT protocols can shorten duration of protocols design process and improve its quality level.

#### 7. Conclusions

Construction industry can be considered as one of the latest bastions of traditional attitudes, methods and actions that cannot survive in modern business environment. Competition in this sector is becoming very sharp. In this dynamical situation it is clear that construction companies have to be strongly oriented toward the future. That is why it is very important to be more strategically oriented in IT management in construction industry, using process approach to activities. Above presented IT supports for initial preliminary design of construction project is one kind of process approach to activities. This paper presents application of AI technologies in initial phase of construction project by using appropriate IT tools (CBR systems) according to the IT protocol of design and construction processes. Development of process and IT protocols shall be a great support for any construction company (and construction industry) which could use them as competitive advantage for maintaining and expanding their positions in the market.

8. References

Aouad,G., Cooper,R., Kaglioglu,M. and Sexton,M. (1999)."An IT-supported new process", Strategic Management of IT in Construction, (editor Martin Betts),  Blackwell Science, pp 363-375

Aouad,G., Hinks,J., Cooper,R., Sheath,D., Kaglioglou,M. and Sexton, M. (1998). "An IT map for generic design and construction process protocol", International Journal of Construction Procurement

British Airports Authority (1994): "The Project Process", BAA, London

Cekic,Z. (2002).“Process and IT Protocols Applied in Construction Project Process Redesign”, Proceedings of the Conference “Procedures, Regulations and Management in Construction”, 22-24 May 2002, pp. 318-328, Arandjelovac, Serbia and Montenegro

Cirovic,G. and Cekic,Z.(2002)."Case Based Reasoning Model applied as a decision support for construction projects", Int. J.of Systems and Cybernetics “Kybernetes”, No.6, Vol.31, pp. 896-908

Cooper,R.,Kaglioglou,M.,Aouad,G.,Hinks,J.,Sheath,D.and Sexton,M.(1998):"Development of a Generic Design and Construction Process", European Conferece on Product Data Technology, pp 205-214

Kaglioglou, M., Cooper,R. and Aouad,G. (1999): "The Process Protocol: Improving the FrontEnd of the Design and Construction Process for the UK Industry", Harmony&Profit, CIB Working Commision W92, Procurement Systems Seminar, Chiang Mai, Thailand, January 25-28

Kaglioglou,M., Aouad,G., Cooper,R. and Hinks, J. (1998): "The Process Protocol: process and IT Modelling for the UK Construction Industry", Proceedings of the Second European Conference on product and Process Modelling in the Building Industry, Building Research Establishment, Walford

O' Brien, J. (1999). "Management Information systems", Mc Graw-Hill

Pawlak, Z. (1982). "Rough Sets", Inter. J. of Computer and Information Sciences, No.11, pp. 341-356

Venkatranam, N. (1991). "IT-induced Business Reconfiguration in the Corporation of the 1990s: Information Technology and Organisational Transformation", Oxford University Press

# Text boxes

Need for design and construction processes redesign

Knowledge baze with all previous realised process and IT protocols

Process analyse of construction projects according to the construction and planning law

Measuring of realised benefits of IT innovations

Practical application of Process and IT protocols

IT protocol developing

Selection of appropriate IT innovation for process redesign

IT innovation analyses

Soft and hard gates positioning

Integrated Databases of realised Process and IT protocols

Selection of main project phases

Process protocol developing

IT protocol and innovation description

Information and data about realised process and IT protocols

Description of benefits

Process protocol description

Post-construction

Project /

Change

Pre-project

Pre-construction

Construction

Post-construction

Project / Change

Pre-project

Pre-construction

Construction

1

2

4

7

5

6

12

9

8

3

13

16

15

14

18

17

11

10

Integrated Project Database

IPDB

Construction Knowledge Base - CKB

Knowledge and intuition of Designer

Selected historical IPDB stored in CKB, suggested by CBR system

New Original Design Solution-ODS and selected HDS, which are not selected by CBR system, suggested by designer

Set of potentially preliminary design solutions

Preliminary design

Design

Construction

Operational phase

Project Renewal

Selection of appropriate design solution from chosen historical IPDB

Using similar problem descriptions CBR selects IPDB and makes possible to retrieve those Historical Design Solutions-HDS with best match  of salient characteristics of current  problem.

Designer’s creation of original solution for preliminary design problem and selection of historical solutions that have not been selected by CBR system

Designer’s selection of preliminary design solution, which is most suitable for establish conception of project needs and project criterions

Proposition of ODS and selected HDS

Selected HDS, suggested by CBR system

Proposition of selected HDS, suggested by CBR system, as a designers dicision support in preliminary design process

IPDB

IPDB